College Management Website

Complete Project Blueprint

Public Website + Student, Teacher, Sub-Admin and Super Admin Portals

| Item | Choice |
| --- | --- |
| Frontend | Next.js (App Router), Tailwind CSS, shadcn/ui |
| Backend | FastAPI (Python) |
| Database | PostgreSQL |
| Authentication | JWT access + refresh tokens |
| Access control | Role-based access plus custom permissions |
| Estimated time | 2 to 3 months for one developer |

Use this document as your implementation guide. It explains what to build, in what order, and what each screen and table is for.

# Contents

1. Project Overview

2. User Roles

3. Technology Stack

4. Public Website (No Login)

5. Login and Authentication

6. Student Portal

7. Teacher Portal

8. Admin Panel (Super Admin and Sub-Admin)

9. Permission System

10. Database Design

11. Backend (FastAPI)

12. Frontend (Next.js)

13. Security Checklist

14. Project Folder Structure

15. Environment Setup (Start Here)

16. Build Roadmap

17. Testing and Deployment

18. Final Checklist

# 1. Project Overview

This project is a complete college website with two sides:

- Public website: visible to everyone. It shows the college, courses, admissions, notices, gallery, and contact details.

- Management system: private areas where students, teachers, and administrators log in to do their work (attendance, marks, fees, notices, and more).

## Main goals

- Give visitors clear information and an online admission form.

- Let teachers take attendance, enter marks, and share study material online.

- Let students see their attendance, results, fees, and notices anytime.

- Let the Super Admin create Sub-Admins and decide exactly what each one can manage.

- Keep a record (audit log) of important changes for safety.

## Scope of version 1 (build first)

- Public pages, login, three dashboards, permission system.

- Students and teachers management, attendance, marks, notices, study material.

## Later versions (add after v1 works)

- Online fee payment gateway, OTP login, email/SMS notifications, library module, mobile app.

# 2. User Roles

| Role | Created by | Access |
| --- | --- | --- |
| Super Admin | Created once in the database (seed) | Everything, always. Cannot be restricted. |
| Sub-Admin | Super Admin only | Only the permissions the Super Admin ticks. |
| Teacher | Super Admin or Sub-Admin (with permission) | A default teacher set, plus any extra permissions granted. |
| Student | Super Admin or Sub-Admin (with permission), or after admission approval | Own data only. Fixed access. |

## Example Sub-Admins

- Admission Officer: manages admissions and student records only.

- Exam Controller: manages exams, results, and admit cards only.

- Accountant: manages fees and fee reports only.

- Content Manager: manages notices, gallery, events, and website pages only.

## Example Teacher extras

A normal teacher can take attendance and enter marks for their own subjects. The Super Admin can additionally give one teacher the right to post college-wide notices, or make a department head able to approve leave.

# 3. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend framework | Next.js (App Router) | Pages, routing, server rendering, middleware |
| Styling | Tailwind CSS + shadcn/ui | Fast, clean, responsive design |
| Server state | TanStack Query | API calls, caching, loading and error states |
| Client state | Zustand or React Context | Store logged-in user and permissions |
| Forms | React Hook Form + Zod | Forms and validation |
| Tables | TanStack Table | Student, fee, and attendance lists |
| Backend | FastAPI | REST API, validation, auth |
| ORM | SQLAlchemy 2.x | Database models and queries |
| Migrations | Alembic | Track database changes |
| Validation | Pydantic | Request and response schemas |
| Database | PostgreSQL | All data storage |
| Passwords | Argon2 or bcrypt | Safe password hashing |
| Tokens | JWT (PyJWT) | Login sessions |
| Files | Local folder first, S3-compatible later | Notes, PDFs, photos |
| Deployment | Docker Compose + Nginx, or Render/Railway/VPS | Run in production |

# 4. Public Website (No Login)

These pages are open to everyone. Admin users with the right permission can edit their content from the admin panel.

## Homepage layout

- Top bar: logo, college name, quick links (Admissions, Login, Contact).

- Navigation menu: About, Courses, Admissions, Departments, Faculty, Notices, Gallery, Contact.

- Hero banner: campus photo, slogan, and "Apply Now" button.

- Notice ticker: latest announcements.

- Quick stats: students, courses, faculty, years of establishment.

- Highlights: events, achievements, placements.

- Footer: address, phone, email, map, social links.

## All public pages and their work

| Page | What it does |
| --- | --- |
| Home | First impression: banner, notice ticker, stats, events, Apply Now button |
| About Us | History, vision and mission, principal message, accreditation (UGC, NAAC), management |
| Courses | UG, PG, diploma courses with duration, eligibility, fees, syllabus |
| Admissions | Process, important dates, online application form, FAQs |
| Departments | One page per department: HOD, faculty, labs, activities |
| Faculty | Teacher photos, qualifications, subjects |
| Notices | Exam dates, holidays, results, circulars with PDF download |
| Facilities | Library, labs, hostel, canteen, sports, transport |
| Placements | Recruiters, records, training cell |
| Gallery | Photos and videos of campus and events |
| Events | Upcoming and past fests, seminars, workshops |
| Contact Us | Address, phone, email, Google Map, message form |
| Login | Leads to the login page |

Design notes: use the college colors (blue, maroon, or green), large images, and a mobile-friendly layout. Most students will visit on their phones. A Bengali/English language switch is an optional extra.

# 5. Login and Authentication

## Login page options

- Username or email field.

- Password field with Show/Hide toggle.

- Login button.

- Forgot Password link (reset link or OTP).

One login page is enough. The system reads the role from the database and sends the user to the correct area. A separate role selector is not required.

## Login flow

- User enters username and password.

- Frontend sends them to POST /auth/login.

- FastAPI finds the user and verifies the password hash.

- If correct, FastAPI returns an access token (short life, about 15 to 30 minutes) and a refresh token (longer life, several days).

- Frontend calls GET /auth/me to get the user role and permission list, and stores it.

- Next.js redirects: student to /student, teacher to /teacher, admin or sub-admin to /admin.

- Every later API call sends the access token. When it expires, the refresh token gets a new one.

- Logout deletes the tokens (and blocks the refresh token on the server).

## Safety rules for login

- Lock the account for a short time after 5 wrong attempts.

- Never store plain-text passwords. Store only the hash.

- Force the user to change the temporary password on first login.

- Deactivated users (is_active = false) cannot log in.

- Prefer storing the refresh token in an httpOnly cookie rather than in localStorage.

# 6. Student Portal

Students can only see their own data. Route prefix: /student

| Option | Work it does |
| --- | --- |
| Dashboard | Attendance percentage, next exam, latest notices, fee status |
| My Profile | View details (course, semester, roll number). Edit phone, address, photo |
| Attendance | Subject-wise attendance, total percentage, warning below 75% |
| Timetable | Weekly class schedule |
| Syllabus | Download syllabus per subject |
| Study Material | Download notes, PPTs, previous question papers |
| Assignments | See tasks and deadlines, upload answers, view marks |
| Marks and Results | Internal marks, semester results, downloadable marksheet |
| Exam Section | Exam schedule, admit card download, exam form |
| Fees | Paid and due amounts, pay online (later), download receipts |
| Notices | College and department announcements |
| Library | Issued books and due dates (optional) |
| Scholarships | View schemes and apply |
| Certificates | Request bonafide or transfer certificate, track status |
| Feedback | Rate teachers, give suggestions |
| Change Password | Update password |
| Logout | End session |

# 7. Teacher Portal

Teachers work only with their assigned classes and subjects. Route prefix: /teacher

| Option | Work it does |
| --- | --- |
| Dashboard | Today's classes, pending work, notices |
| My Profile | View and update qualification, subjects, contact |
| My Classes | Classes, sections, and subjects assigned |
| Student List | Students of each class with details |
| Take Attendance | Choose class and date, mark present/absent, save |
| Attendance Report | View by student, date, or class |
| Enter Marks | Add internal and exam marks per student |
| Upload Study Material | Upload notes and PDFs for a class |
| Assignments | Create task with deadline, view submissions, give marks |
| Post Notice | Announcement to a class (college-wide only if granted) |
| Timetable | Personal teaching schedule |
| Apply Leave | Submit leave request, see approval status |
| Student Feedback | View ratings students gave |
| Change Password / Logout | Account controls |

Ownership rule: even with the permission "marks.enter", a teacher can enter marks only for subjects and classes assigned to them. The backend must check both the permission and the assignment.

# 8. Admin Panel (Super Admin and Sub-Admin)

Route prefix: /admin. The Super Admin sees all menus. A Sub-Admin sees only the menus matching their permissions.

| Option | Work it does | Needed permission |
| --- | --- | --- |
| Dashboard | Totals of students, teachers, courses, fees; recent activity | Any admin |
| Manage Sub-Admins | Create sub-admins, assign permissions, deactivate | Super Admin only |
| Manage Students | Add, edit, delete, search, bulk upload from Excel | student.* |
| Manage Teachers | Add, edit, remove teachers; set teacher permissions | teacher.* |
| Courses and Subjects | Create courses, semesters, subjects | course.manage, subject.manage |
| Assign Teachers | Link teachers to subjects and classes | teacher.edit |
| Admissions | View applications, approve or reject, generate student ID | admission.* |
| Fee Management | Fee structure, payments, dues, reports | fee.* |
| Attendance Control | View all attendance, correct mistakes | attendance.view_all, attendance.edit |
| Exams and Results | Exam schedule, publish results, admit cards | exam.manage, marks.publish |
| Notices | Post and delete college-wide notices | notice.* |
| Website Content | Edit Home, About, Gallery, Events, Faculty pages | website.edit, gallery.manage, event.manage |
| Leave Approval | Approve or reject teacher leave | leave.approve |
| Certificate Requests | Review and issue certificates | certificate.manage |
| Reports | Download attendance, result, fee reports (Excel/PDF) | report.download |
| Audit Logs | See who changed what and when | Super Admin only |
| Settings and Backup | College details, academic year, database backup | Super Admin only |

# 9. Permission System

Every action in the system is a permission named module.action. The Super Admin decides who gets which permissions. The backend checks the permission on every protected endpoint.

## Permission list

| Module | Permissions |
| --- | --- |
| Students | student.view, student.create, student.edit, student.delete |
| Teachers | teacher.view, teacher.create, teacher.edit, teacher.delete |
| Sub-admins | subadmin.manage (Super Admin only) |
| Courses | course.view, course.manage, subject.manage |
| Attendance | attendance.take, attendance.view_all, attendance.edit |
| Marks | marks.enter, marks.view_all, marks.publish |
| Exams | exam.manage, admitcard.generate |
| Fees | fee.view, fee.manage, fee.report |
| Admissions | admission.view, admission.approve |
| Notices | notice.create_class, notice.create_global, notice.delete |
| Content | website.edit, gallery.manage, event.manage |
| Leave | leave.apply, leave.approve |
| Certificates | certificate.manage |
| Reports | report.download |

## Default teacher permissions

attendance.take, marks.enter, notice.create_class, leave.apply (all limited to their assigned subjects and classes).

## Rules to enforce

- Only the Super Admin creates Sub-Admins.

- A Sub-Admin cannot grant a permission they do not have.

- A Sub-Admin cannot edit or delete the Super Admin or other Sub-Admins.

- Teachers can only edit marks and attendance for their assigned subjects (ownership check).

- Students can only read their own data.

- Deactivating a user blocks login but keeps history.

- Permission changes should apply immediately: check permissions from the database on each request, or use short-lived tokens.

- Hiding a button in the frontend is not security. The backend must always enforce the rule.

## Super Admin: Create Sub-Admin screen

- Click Add Sub-Admin.

- Enter name, email, phone, and a temporary password (or send an invite link).

- Optionally choose a template (Accountant, Exam Controller, and so on) or start blank.

- A permission checklist appears, grouped by module, with a Select All per group.

- Optionally limit the sub-admin to one department.

- Save. The sub-admin logs in and sees only the menus they were given.

The same screen can later add or remove permissions, deactivate the account, or show that person's audit log. A smaller "Teacher Permissions" screen works the same way.

# 10. Database Design (PostgreSQL)

Use Alembic migrations for every table change. Use UUID or integer ids consistently. Add created_at and updated_at to most tables.

## Core and access tables

| Table | Main columns |
| --- | --- |
| users | id, username, email, password_hash, role (super_admin ¦ sub_admin ¦ teacher ¦ student), is_active, must_change_password, failed_attempts, locked_until, created_by, created_at |
| permissions | id, code (e.g. student.create), module, description |
| user_permissions | user_id, permission_id, granted_by, granted_at |
| role_templates | id, name (e.g. Accountant) |
| role_template_permissions | template_id, permission_id |
| user_scopes | user_id, department_id (limits a sub-admin to a department) |
| refresh_tokens | id, user_id, token_hash, expires_at, revoked |
| audit_logs | id, user_id, action, target_type, target_id, details, ip_address, created_at |

## Academic tables

| Table | Main columns |
| --- | --- |
| departments | id, name, hod_teacher_id |
| courses | id, name, department_id, duration_years, total_semesters, fee_amount |
| subjects | id, name, code, course_id, semester |
| academic_years | id, name (e.g. 2026-27), is_current |
| students | user_id, roll_no, enrollment_no, name, course_id, semester, section, phone, address, guardian_name, photo_url |
| teachers | user_id, employee_id, name, department_id, qualification, phone, photo_url |
| teacher_subjects | teacher_id, subject_id, section, academic_year_id (who teaches what) |
| timetable | id, subject_id, teacher_id, section, day_of_week, start_time, end_time |

## Activity tables

| Table | Main columns |
| --- | --- |
| attendance | id, student_id, subject_id, date, status (present ¦ absent ¦ late), marked_by |
| exams | id, name, course_id, semester, start_date, end_date |
| marks | id, student_id, subject_id, exam_id, marks_obtained, max_marks, is_published, entered_by |
| fee_structures | id, course_id, academic_year_id, fee_type, amount, due_date |
| fee_payments | id, student_id, amount, paid_on, method, receipt_no, status |
| notices | id, title, body, file_url, audience (all ¦ students ¦ teachers ¦ class), target_id, created_by, created_at |
| study_materials | id, subject_id, title, file_url, uploaded_by, created_at |
| assignments | id, subject_id, title, description, deadline, created_by |
| submissions | id, assignment_id, student_id, file_url, submitted_at, marks, remarks |
| leave_requests | id, teacher_id, from_date, to_date, reason, status, decided_by |
| admissions | id, applicant_name, email, phone, course_id, documents, status (pending ¦ approved ¦ rejected), created_at |
| certificate_requests | id, student_id, type, status, issued_file_url, created_at |
| feedback | id, student_id, teacher_id, rating, comment (store anonymously if required) |
| website_pages | id, slug, title, content, updated_by (editable public content) |
| gallery_items / events | id, title, image_url, date, description |

Add indexes on: users.username, attendance (student_id, subject_id, date), marks (student_id, exam_id), and notices.created_at. Add a unique constraint on attendance (student_id, subject_id, date) to prevent duplicates.

# 11. Backend (FastAPI)

## Structure

backend/

app/

main.py              # create app, include routers, CORS

core/

config.py          # settings from .env

security.py        # hashing, JWT create/verify

db/

session.py         # engine, SessionLocal, get_db

base.py

models/              # SQLAlchemy models

schemas/             # Pydantic request/response models

api/

auth.py

subadmins.py

permissions.py

teachers.py

students.py

courses.py

attendance.py

marks.py

fees.py

notices.py

assignments.py

admissions.py

leave.py

reports.py

public.py          # public pages data

deps.py              # get_current_user, require_permission

services/            # business logic

alembic/               # migrations

scripts/seed.py        # create permissions and Super Admin

requirements.txt

.env

## The permission check (one reusable dependency)

# app/deps.py

def require_permission(code: str):

def checker(user = Depends(get_current_user), db = Depends(get_db)):

if not user.is_active:

raise HTTPException(status_code=403, detail="Account disabled")

if user.role == "super_admin":

return user

if code not in get_user_permissions(db, user.id):

raise HTTPException(status_code=403, detail="Permission denied")

return user

return checker

# app/api/students.py

@router.post("/students")

def create_student(data: StudentCreate,

user = Depends(require_permission("student.create")),

db = Depends(get_db)):

...

## API endpoints

| Endpoint | Purpose | Who |
| --- | --- | --- |
| POST /auth/login | Login, returns tokens | Everyone |
| POST /auth/refresh | Get new access token | Logged in |
| POST /auth/logout | Revoke refresh token | Logged in |
| GET /auth/me | Current user, role, permissions | Logged in |
| POST /auth/change-password | Change password | Logged in |
| POST /auth/forgot-password | Send reset link/OTP | Everyone |
| GET /permissions | List all permissions (for checkboxes) | Super Admin |
| POST /subadmins | Create sub-admin | Super Admin |
| GET /subadmins | List sub-admins | Super Admin |
| PUT /subadmins/{id}/permissions | Set sub-admin permissions | Super Admin |
| PATCH /subadmins/{id}/status | Activate or deactivate | Super Admin |
| GET/POST /students | List or create students | student.view / student.create |
| PUT/DELETE /students/{id} | Edit or delete student | student.edit / student.delete |
| POST /students/bulk-upload | Import students from Excel | student.create |
| GET/POST /teachers | List or create teachers | teacher.view / teacher.create |
| PUT /teachers/{id}/permissions | Set extra teacher permissions | teacher.edit |
| POST /teachers/{id}/assign-subject | Assign subject to teacher | teacher.edit |
| GET/POST /courses, /subjects | Manage courses and subjects | course.manage |
| POST /attendance | Save attendance for a class | attendance.take |
| GET /attendance/me | Student own attendance | Student |
| POST /marks | Enter marks | marks.enter |
| POST /marks/publish | Publish results | marks.publish |
| GET /marks/me | Student own results | Student |
| GET/POST /fees | Fee records and payments | fee.view / fee.manage |
| GET/POST /notices | List or create notices | notice.create_* |
| POST /study-material | Upload material | Teacher |
| POST /assignments, /submissions | Create task, submit answer | Teacher / Student |
| POST /admissions (public) | Submit admission form | Everyone |
| PUT /admissions/{id}/status | Approve or reject | admission.approve |
| POST /leave, PUT /leave/{id} | Apply or decide leave | leave.apply / leave.approve |
| GET /reports/* | Download reports | report.download |
| GET /public/* | Public page data (notices, faculty, courses) | Everyone |

## Backend rules

- Use Pydantic schemas for all input and never return password_hash.

- Write an audit log entry for create, edit, and delete actions on important data.

- Paginate every list endpoint (page and page_size).

- Set CORS to allow only your frontend domain.

- Validate uploaded files: allow only pdf, doc, ppt, jpg, png, and set a size limit.

- Use database transactions for multi-step actions (such as admission approval creating a user and a student).

# 12. Frontend (Next.js)

## Structure (App Router)

frontend/

src/

app/

(public)/

page.tsx              # home

about/  courses/  admissions/  departments/

faculty/  notices/  gallery/  events/  contact/

login/page.tsx

admin/

layout.tsx            # sidebar built from permissions

page.tsx              # dashboard

subadmins/  students/  teachers/  courses/

admissions/  fees/  exams/  notices/

content/  leave/  reports/  audit-logs/

teacher/

layout.tsx

attendance/  marks/  materials/  assignments/

notices/  leave/  timetable/

student/

layout.tsx

attendance/  results/  fees/  materials/

assignments/  notices/  certificates/

components/

ui/                     # shadcn components

Can.tsx                 # permission wrapper

Sidebar.tsx

DataTable.tsx

lib/

api.ts                  # fetch wrapper with token handling

auth-store.ts           # user, role, permissions

middleware.ts             # route protection

## How the frontend uses permissions

- After login, call /auth/me and store { role, permissions } in the auth store.

- middleware.ts redirects by role: students to /student, teachers to /teacher, admins to /admin. Not logged in goes to /login.

- The sidebar is built from permissions. An Accountant sees only Fees and Reports. An Admission Officer sees only Admissions and Students.

- Buttons and sections are wrapped in a Can component.

- If the backend returns 403, show a "No access" message. If it returns 401, try refresh, then go to login.

// components/Can.tsx

export function Can({ permission, children }) {

const { role, permissions } = useAuth();

if (role === "super_admin" || permissions.includes(permission)) {

return <>{children}</>;

}

return null;

}

// usage

<Can permission="student.create">

<Button>Add Student</Button>

</Can>

## Sidebar menu mapping

| Menu item | Shown when user has |
| --- | --- |
| Students | student.view |
| Teachers | teacher.view |
| Courses | course.view |
| Admissions | admission.view |
| Fees | fee.view |
| Exams and Results | exam.manage or marks.publish |
| Notices | notice.create_global or notice.delete |
| Website Content | website.edit |
| Leave Approval | leave.approve |
| Reports | report.download |
| Sub-Admins | role is super_admin |
| Audit Logs | role is super_admin |

## UI notes

- Use shadcn/ui for forms, dialogs, tables, and toasts.

- Show loading skeletons and clear error messages on every screen.

- Make all tables searchable, sortable, and paginated.

- Confirm before delete actions.

- Make every page work on a phone screen.

# 13. Security Checklist

- Hash all passwords with Argon2 or bcrypt.

- Use HTTPS in production.

- Enforce permissions on the backend for every protected endpoint.

- Use short-lived access tokens and revocable refresh tokens.

- Use parameterized queries (SQLAlchemy does this) to prevent SQL injection.

- Validate all input with Pydantic and Zod.

- Limit login attempts and lock accounts temporarily.

- Restrict CORS to your own domain.

- Never commit .env files or secrets to Git.

- Validate file type and size on uploads, and never execute uploaded files.

- Keep audit logs of sensitive actions.

- Take regular automated database backups and test restoring them.

- Add rate limiting on login and public forms (admission, contact).

- Log users out after inactivity.

- Keep dependencies updated.

# 14. Project Folder Structure

college-project/

backend/            # FastAPI app (see section 11)

frontend/           # Next.js app (see section 12)

docker-compose.yml  # postgres + backend + frontend (+ nginx)

.gitignore

README.md

docs/               # this blueprint, ER diagram, API notes

# 15. Environment Setup (Start Here)

## Tools to install

- Python 3.11 or newer, Node.js 20 or newer, PostgreSQL 15 or newer, Git, VS Code.

- Optional: Docker Desktop, pgAdmin or DBeaver, Postman or Bruno for testing the API.

## Step 1: Database

# in psql

CREATE DATABASE college_db;

CREATE USER college_user WITH PASSWORD 'change_me';

GRANT ALL PRIVILEGES ON DATABASE college_db TO college_user;

## Step 2: Backend

mkdir college-project && cd college-project

mkdir backend && cd backend

python -m venv venv

# Windows: venv\Scripts\activate     Mac/Linux: source venv/bin/activate

pip install fastapi "uvicorn[standard]" sqlalchemy psycopg2-binary alembic

pip install pydantic-settings pyjwt "passlib[argon2]" python-multipart email-validator

pip freeze > requirements.txt

alembic init alembic

uvicorn app.main:app --reload     # open http://localhost:8000/docs

Create a .env file in backend/ with: DATABASE_URL, SECRET_KEY, ACCESS_TOKEN_MINUTES, REFRESH_TOKEN_DAYS, FRONTEND_URL.

## Step 3: Frontend

cd ..

npx create-next-app@latest frontend    # choose TypeScript, Tailwind, App Router

cd frontend

npx shadcn@latest init

npm install @tanstack/react-query @tanstack/react-table zustand react-hook-form zod

npm run dev                            # open http://localhost:3000

Create frontend/.env.local with: NEXT_PUBLIC_API_URL=http://localhost:8000

## Step 4: Git

git init

git add .

git commit -m "Initial project setup"

# 16. Build Roadmap

Build in this order. Finish and test each phase before starting the next.

## Phase 0: Planning (2 to 3 days)

Goal: Everything decided before coding.

- Finalize college name, logo, colors, and the content list.

- Sketch main pages and dashboards (paper or Figma).

- Draw the database ER diagram.

## Phase 1: Foundation (1 week)

Goal: Project runs and login works.

- Create backend and frontend projects, connect PostgreSQL, set up Alembic.

- Create users table, password hashing, JWT login, refresh, logout, /auth/me.

- Build the Next.js login page, auth store, and middleware redirects.

- Write seed script: create permissions and the Super Admin account.

## Phase 2: Permission core and Sub-Admins (1 week)

Goal: Super Admin can create sub-admins with custom access.

- Create permissions, user_permissions, and role_templates tables.

- Build require_permission and the ownership-check helpers.

- Backend: sub-admin CRUD and permission assignment endpoints.

- Frontend: admin layout, permission-based sidebar, Can component, Create Sub-Admin screen with grouped checklist.

- Add audit logging.

## Phase 3: Academic setup, Students and Teachers (2 weeks)

Goal: Core data exists in the system.

- Departments, courses, subjects, academic years.

- Students CRUD with search, pagination, and Excel bulk upload.

- Teachers CRUD, subject assignment, and teacher permission screen.

## Phase 4: Teacher and Student features (3 weeks)

Goal: Daily work is possible online.

- Attendance: take, edit, report, and student view.

- Marks: enter, publish, student results, marksheet PDF.

- Study material upload and download.

- Assignments and submissions.

- Notices with audience targeting.

- Timetable, profile, and change password for each role.

## Phase 5: Admissions, Fees, Exams, Leave (2 to 3 weeks)

Goal: Office work is covered.

- Public admission form, admin approval, auto-create student account.

- Fee structure, payments, receipts, due list.

- Exam schedule and admit card PDF.

- Teacher leave request and approval.

- Certificate requests.

## Phase 6: Public website and content management (1 to 2 weeks)

Goal: Public site is complete and editable.

- Build all public pages from the section 4 list.

- Admin screens to edit pages, gallery, events, and notices.

- Contact form, SEO titles and descriptions, mobile polish.

## Phase 7: Reports, Testing, Deployment (1 to 2 weeks)

Goal: Safe and live.

- Reports in Excel and PDF.

- Test all roles and permission combinations.

- Fix bugs, check speed, and review the security checklist.

- Deploy and set up backups.

## Timeline summary

| Phase | Focus | Time |
| --- | --- | --- |
| 0 | Planning | 2 to 3 days |
| 1 | Foundation and login | 1 week |
| 2 | Permissions and Sub-Admins | 1 week |
| 3 | Academic setup, Students, Teachers | 2 weeks |
| 4 | Attendance, Marks, Material, Notices | 3 weeks |
| 5 | Admissions, Fees, Exams, Leave | 2 to 3 weeks |
| 6 | Public site and content | 1 to 2 weeks |
| 7 | Reports, Testing, Deployment | 1 to 2 weeks |
| Total |  | About 11 to 14 weeks |

# 17. Testing and Deployment

## What to test

- Login: wrong password, locked account, inactive user, expired token.

- Permissions: for each sub-admin template, try every menu and API call. Confirm forbidden actions return 403.

- Ownership: a teacher cannot edit another teacher's marks. A student cannot read another student's data.

- Forms: empty fields, wrong formats, very long text, duplicate roll numbers.

- Files: wrong type, oversized file.

- Mobile: every page on a small screen.

- Backend: write pytest tests for auth and permission checks first. They matter most.

## Deployment options

| Option | Good for | Notes |
| --- | --- | --- |
| VPS (DigitalOcean, Hetzner, AWS Lightsail) + Docker Compose + Nginx | Full control, low cost | You manage updates, SSL (Let's Encrypt), and backups |
| Render or Railway | Easiest start | Managed Postgres, backend, and frontend; simple deploys |
| Vercel (frontend) + Render/Railway (backend + DB) | Quick and common | Set CORS and environment variables correctly |

## Before going live

- Buy a domain and enable HTTPS.

- Set production environment variables and a strong SECRET_KEY.

- Change the default Super Admin password.

- Turn off debug mode and restrict CORS.

- Set up daily database backups and test a restore.

- Set up error monitoring and server logs.

# 18. Final Checklist

- Super Admin can log in and create a Sub-Admin with chosen permissions.

- Sub-Admin sees only allowed menus and gets 403 on everything else.

- Teacher can take attendance and enter marks only for assigned subjects.

- Student can see only their own attendance, results, and fees.

- Public pages show correct, editable content.

- Admission form creates a pending application that admin can approve.

- Audit logs record important changes.

- All pages work on mobile.

- Backups, HTTPS, and strong secrets are set up.

## Suggested next step

Start with Phase 1: set up the database, create the FastAPI project with login and /auth/me, then the Next.js login page. Once login works end to end, move to the permission system in Phase 2. Everything after that builds on those two phases.